## Slide 1: Testing Approach for PODS
Invoice TeaM

## Slide 2: Testing Process Overview for the PODS
Identify solution areas
Align components to test iterations
Map test areas to business scenarios
Solution Review
Test cases
Regression scenarios
Integration scenarios
Pass/Fail criteria
Performance areas
Test Requirements
Test Plan
Test Cycles
Test runs
Prioritization – Go/No-Go and other information
Test Env
Data Testing
Integration
Environment Planning
Defect logging
Prioritization
Severity
Triage process
Approval process
Go/No-Go
Build management impact?
Code movement approach (version/ revision, environment map)
Data requirements
Data entry
Data management
Defect
Status
Solution efficiency
Defect Management
Code Management Strategy
Data Plan
Reporting

## Slide 3: Approach for PODS
Sprint Planning session should be conducted by Product Owner and Attendees should be Development team, Quality Team , Deployment team.
Define the Sprint Capacity. Include any time off and holidays
Go through the requirements and identify the requirement points for each User story related to Sales overview dashboard.
POD Quality lead will be creating the tasks for each User Story(mapping business scenario with the tasks).
POD quality engineers will create the test cases based on acceptance criteria in the User Story.
Review of the test cases should be done by lead engineer Quality.
Use Test management tool such as Azure DevOps or HP quality for uploading the test cases and create the requirement-based test plan.(Requirement will be mapped to test cases)
Define the requirement traceability with clear linking type for linking in Test Management tools/
  Test Cases –”Test”-> User Story
  Test Cases –”Tested by”- Bugs
  User Story- Tested By – Bugs
Prepare the Test Dashboard for tracking the Bugs and Test Progress with the Sprint planning duration.
Plan weekly Test reports updating the progress and open issues and risk and concerns.

## Slide 4: Approach for PODS(Contd.)
Define the Core Test Scenario for Process Test Cases such as
    Check whether user with appropriate roles should be able to view/edit dashboards.
    Validate the Invoice Reminders are triggered as per correct time zone.
    Validate the field mapping and check the invoice settings
    Check the flow of the invoice from Draft->Approved
    Check for Importing bulk invoice and validate the data.
    Check the calculation based on tax inclusive or tax exclusive is getting correctly displayed or not.
    Check the data using SQL queries to validate the data related to invoices is showing correctly or not.
  Create Automated UI test to check the buttons and form calculations are working fine or not.
  Create Automated API/UI test for each process(as US functional testing completes) and Integrated with Build Pipeline and schedule it as daily build.
  Check for dashboard view maximum limit to display the data. For example if user has millions of invoice imported how dashboard will show up and how search will work.
  Validate the dashboard in multiple browsers and Screen size and with the mobile orientations which are as per requirement.
  Validate the updates are synchronous or asynchronous in the dashboards.
  Check the color coding for payment dues are highlighted as per threshold defined in the invoice settings
  Validate the Invoice Reminders